Project Name		: EcoScan

Team ID		: C23-PR526

Team Member		:

- (ML) M350DSY1435 – Hajarani Syadzwana – Universitas Sumatera Utara - [Active]

- (ML) M350DSX1794 – Muhammad Iqbal Aldeena – Universitas Sumatera Utara - [Active]

- (ML) M125DKY4655 – Azilla Auri Pramesti – UIN Syarif Hidayatullah Jakarta - [Active]

- (CC) C350DSX1608 – T.M. Rezha Taufiqurrahman, Mx – Universitas Sumatera Utara - [Active]

- (CC)  C058DKX4155 – Afdan Syukron  – Politeknik Negeri Banyuwangi  - [Active]

- (MD) A034DKX4179 – Putra Cendikia Subekti – Institut Teknologi Kalimantan - [Active]

Project Schedule (based on project plan):

5 May 2023 - 12 May 2023

Looking for ideas, looking for data and references, collecting proposals, waiting for announcements. create wireframes

13 May 2023 - 19 May 2023

Revise the project, explore the tools to be used, learn more about the unknown, change things that need to be revised and find solutions for even better projects. Get the results of the last project plan announcement and continue the work that has been done before, ML: -data collection -data cleaning - try to find best model CC: - Developing API - Building a landing page MD: - Design (Flow and UI Application) - Implement design to UI application

20 May 2023 - 26 May 2023

Consult with mentors and discuss problems encountered ML: - Feature selection -choose the most probable model -implement models - Test the model - evaluated model CC: - Deploying API - Create a simple website for testing - Giving API to the MD MD: - Implement design to UI application - Build Features that doesn’t need API

27 May 2023 - 31 May 2023

31 May report the progress ML: additional evaluation and fixing what can be improved from the model CC: -Create a Data Generator MD: - Build Features that need API - Build APK

Project Progress Description:

- Progress/task has been completed

| Machine Learning | Cloud Computing | Android |
| --- | --- | --- |
| Collect image data from each object needed such as refrigerators, lamp, oven. | Landing Page for the Application. | Make design of the application in figma |
| Collect power data for household appliances |  | Slicing of the design that was made, has made slicing that can access the camera and open images from the gallery |
| try training data with a simple model |  |  |

- Progress/task on progress

| Machine Learning | Cloud Computing | Android |
| --- | --- | --- |
| Preprocessing data and try on a good model and find the right one moreover we are trying to make multiclass classification | API Development. | Implementation design that not finished |
| training data with other models that are better and more suitable and more complex to to reduce overvitiing | Creating a Data Generator | Build Every Navigation on UI Android |

- Progress/task not started

| Machine Learning | Cloud Computing | Android |
| --- | --- | --- |
| Determine the appropriate model, image training, model deployment | API Deployment. | Consuming API |
|  | Giving API to Mobile Development. | Build Local Storage |

If the complete capstone is 100%, tell us how many percent of your group's project has been completed? Please describe the reason for your percentage.

As of now, we would say 30% of the project is done. Machine Learning path has almost completed the dataset and will soon start building the model for the app. Meanwhile the Mobile Development team has started slicing and making designs for the UI of the app. The Cloud Computing team has started making API Development and Data Generator as a backup. The CC team also made a Landing Page for the Application.

Please attach your supporting evidence.

Data Generator oleh CC Team

Tampilan Landing Page oleh Team CC

Splash Screen and Home Screen by Mobile Developer

CameraX and Preview Screen by Mobile Developer

amount of training data by Machine Learning

current training results by Machine Learning

chart to see overfitting by Machine Learning

current predictive results by Machine Learning